# N100 Financial Intelligence Platform

# Sprint 2 Technical Report

## Days 08–10 — Financial Ratio and CAGR Engine

---

## Project Information

| Field | Details |

|---|---|

| Project | N100 Financial Intelligence Platform |

| Sprint | Sprint 2 |

| Epic | Epic 02 — Financial Ratio Engine |

| Reporting Period | Day 08–Day 10 |

| Developer | Anshul Deep Bajpai |

| Domain | Financial Technology and Financial Analytics |

| Status | Completed Successfully |

---

# 1. Executive Summary

Sprint 2 Days 08–10 focused on developing the core formula layer of the Financial Ratio Engine.

The implementation introduced reusable calculations for profitability, shareholder returns, capital efficiency, financial leverage, interest-payment capacity, operating efficiency, and long-term financial growth.

The ratio engine was designed with explicit financial edge-case handling. Zero denominators, negative shareholder equity, debt-free companies, financial-sector leverage, loss-making companies, financial turnarounds, zero CAGR bases, and insufficient historical data are handled without generating misleading values.

The completed implementation consists of two primary analytical modules:

```text

src/analytics/ratios.py

src/analytics/cagr.py

A dedicated KPI unit-test suite was also developed to validate formulas and edge-case behavior.

2. Objectives

The objectives for Days 08–10 were:

- Develop reusable profitability ratio formulas.

- Implement OPM source-value validation.

- Calculate ROE, ROCE, and ROA.

- Protect return calculations from invalid equity bases.

- Develop leverage and efficiency ratios.

- Correctly classify debt-free companies.

- Suppress inappropriate leverage warnings for financial companies.

- Implement Interest Coverage Ratio risk logic.

- Calculate Net Debt and Asset Turnover.

- Develop a reusable CAGR engine.

- Support 3-year, 5-year, and 10-year growth calculations.

- Handle all required CAGR edge cases.

- Create automated formula unit tests.

- Achieve zero test failures.

3. Day 08 — Profitability Ratio Engine

Day 08 introduced the profitability and return-measurement layer.

Implemented metrics:

Net Profit Margin

Operating Profit Margin

Return on Equity

Return on Capital Employed

Return on Assets

Additional features:

OPM source cross-check

One-percentage-point mismatch tolerance

Financial-sector ROCE benchmark classification

Safe denominator handling

Negative-equity protection

Key Formula Decisions

Net Profit Margin:

Net Profit / Sales × 100

Operating Profit Margin:

Operating Profit / Sales × 100

ROE:

Net Profit

/

(Equity Capital + Reserves)

× 100

ROCE:

EBIT

/

(

Equity Capital

+ Reserves

+ Borrowings

)

× 100

ROA:

Net Profit / Total Assets × 100

Day 08 test result:

12 Passed

0 Failed

4. Day 09 — Leverage and Efficiency Ratios

Day 09 extended the ratio engine with capital-structure, debt-servicing, liquidity-proxy, and operating-efficiency calculations.

Implemented metrics:

Debt-to-Equity

Interest Coverage Ratio

Net Debt

Asset Turnover

Implemented classifications:

High-Leverage Flag

Interest-Coverage Warning

Debt-Free ICR Label

Key Formula Decisions

Debt-to-Equity:

Borrowings

/

(Equity Capital + Reserves)

Debt-free rule:

Borrowings = 0

→ D/E = 0.0

Interest Coverage:

(

Operating Profit

+ Other Income

)

/

Interest

Zero-interest rule:

Interest = 0

ICR Value:

None

ICR Label:

Debt Free

High-leverage rule:

D/E > 5

AND

Sector != Financials

→ High-Leverage Flag

Net Debt:

Borrowings - Investments

Asset Turnover:

Sales / Total Assets

Day 09 test result:

14 Passed

0 Failed

5. Day 10 — CAGR Growth Engine

Day 10 introduced a reusable CAGR engine for financial growth analysis.

Supported financial metrics:

Revenue

Profit After Tax

Earnings Per Share

Supported growth windows:

3-Year CAGR

5-Year CAGR

10-Year CAGR

Standard formula:

CAGR

=

(

(End / Start)

^ (1 / Years)

- 1

)

× 100

Edge-Case Classification

| Financial Condition | CAGR Value | Flag |
| --- | --- | --- |
| Positive to Positive | Calculated | CALCULATED |
| Positive to Negative | None | DECLINE_TO_LOSS |
| Negative to Positive | None | TURNAROUND |
| Negative to Negative | None | BOTH_NEGATIVE |
| Zero Beginning Value | None | ZERO_BASE |
| Insufficient History | None | INSUFFICIENT |
| Missing or Invalid Input | None | INVALID_INPUT |
| Positive to Zero | -100% | CALCULATED |

Day 10 test result:

13 Passed

0 Failed

6. Combined Test Summary

Day 08 Tests : 12 Passed

Day 09 Tests : 14 Passed

Day 10 Tests : 13 Passed

Total Tests  : 39

Passed       : 39

Failed       : 0

The implementation exceeds the Sprint 2 minimum requirement of 20 formula tests.

7. Files Created or Updated

src/

└── analytics/

├── __init__.py

├── ratios.py

└── cagr.py

tests/

└── kpi/

├── __init__.py

├── test_profitability_ratios.py

├── test_leverage_efficiency_ratios.py

└── test_cagr.py

8. Technical Design Principles

The implementation follows these principles:

- Formula functions are reusable.

- Calculation logic is independent of database code.

- Zero denominators do not cause runtime failures.

- Invalid calculations return None.

- Financially meaningful zero values are preserved.

- Debt-free companies are distinguished from missing data.

- Negative Net Debt is retained.

- Financial-sector leverage is handled separately.

- CAGR transition cases receive explicit flags.

- Calculation values and interpretation flags remain separate.

- Formula behavior is validated through unit tests.

9. Current Sprint 2 Progress

Day 08

Profitability Ratios

→ COMPLETED

Day 09

Leverage and Efficiency Ratios

→ COMPLETED

Day 10

CAGR Growth Engine

→ COMPLETED

Days 08–10 Status

→ COMPLETED SUCCESSFULLY

10. Next Development Stage

Day 11 will implement:

Free Cash Flow

CFO Quality Score

CapEx Intensity

FCF Conversion Rate

Eight-Pattern Capital-Allocation Classifier

output/capital_allocation.csv

Day 12 will integrate the completed ratio modules and populate the SQLite financial_ratios table.

11. Conclusion

Sprint 2 Days 08–10 successfully established the core formula layer for the N100 Financial Intelligence Platform.

The completed engine provides tested profitability, return, leverage, debt-servicing, efficiency, and growth calculations with explicit financial edge-case handling.

All 39 implemented formula tests passed with zero failures. The platform is now ready for cash-flow KPI development and full financial-ratio database integration.