N100 Financial Intelligence Platform

Sprint 1 Final Technical Report — Data Foundation

Project Details

| Field | Details |
| --- | --- |
| Project | N100 Financial Intelligence Platform |
| Sprint | Sprint 1 |
| Sprint Theme | Data Foundation |
| Duration | Day 1 to Day 7 |
| Developer | Anshul Deep Bajpai |
| Domain | Financial Technology and Data Analytics |
| Technology | Python, Pandas, SQLite, SQL, OpenPyXL |
| Final Status | Completed Successfully |

1. Executive Summary

Sprint 1 focused on developing a reliable, modular, auditable, and analytics-ready data foundation for the N100 Financial Intelligence Platform.

The platform processes financial and market datasets covering companies, profit-and-loss statements, balance sheets, cash-flow statements, financial ratios, stock prices, market capitalization, sectors, peer groups, company documents, and qualitative pros-and-cons information.

During the seven-day sprint, a complete data-engineering pipeline was implemented. The pipeline loads source Excel datasets, normalizes inconsistent values, performs automated data-quality validation, exports standardized datasets, creates an optimized SQLite database, performs database-integrity checks, creates analytical SQL views, executes predefined financial analytics queries, and exports analytical outputs.

The completed architecture provides a structured foundation for future financial dashboards, company-comparison tools, scoring models, forecasting systems, machine-learning applications, and investment-intelligence features.

2. Sprint Objectives

The primary objectives of Sprint 1 were:

- Establish a scalable project architecture.

- Define and organize core and supplementary datasets.

- Build a reusable Excel data-loading system.

- Normalize inconsistent columns and financial-period values.

- Implement automated data-quality validation.

- Detect missing values, invalid values, duplicates, and schema issues.

- Generate load and validation audit reports.

- Export clean and standardized datasets.

- Create a centralized SQLite financial database.

- Validate database structure and data integrity.

- Optimize analytical queries using database indexes.

- Create reusable analytical SQL views.

- Develop a secure financial query engine.

- Execute predefined financial analytics.

- Export analytical results and execution audits.

- Integrate all components into one automated pipeline.

3. Sprint Implementation Timeline

Day 1 — Project Foundation and Dataset Configuration

Objective

Establish the project architecture and configure the source datasets required by the N100 Financial Intelligence Platform.

Work Completed

- Created the project directory structure.

- Organized source, processed, database, output, documentation, and testing directories.

- Configured the core financial datasets.

- Configured supplementary market datasets.

- Established centralized project paths.

- Created reusable configuration modules.

- Reviewed dataset schemas and expected financial columns.

- Established logging and output conventions.

Core Datasets

companies.xlsx

profitandloss.xlsx

balancesheet.xlsx

cashflow.xlsx

analysis.xlsx

documents.xlsx

prosandcons.xlsx

Supplementary Datasets

sectors.xlsx

stock_prices.xlsx

market_cap.xlsx

financial_ratios.xlsx

peer_groups.xlsx

Outcome

The project foundation and dataset configuration were completed successfully.

Day 2 — ETL Loader and Load Audit

Objective

Develop an automated Excel-loading system capable of processing all configured financial datasets.

Work Completed

- Developed the reusable ExcelLoader.

- Automated loading of all configured Excel datasets.

- Added dataset-level exception handling.

- Captured row and column counts.

- Recorded dataset loading status.

- Implemented structured logging.

- Generated a centralized load-audit report.

- Integrated the loader into the main execution pipeline.

Generated Output

output/load_audit.csv

Outcome

All configured datasets could be loaded and audited through a reusable ETL component.

Day 3 — Data Normalization and Data-Quality Validation

Objective

Develop a comprehensive data-quality framework to identify structural, consistency, completeness, and financial-data issues.

Work Completed

- Implemented reusable data-normalization utilities.

- Standardized column names.

- Normalized company identifiers.

- Converted financial-period labels into integer years.

- Supported formats including:

Mar 2024

Dec 2012

Mar-24

FY24

FY2024

Mar 2023 15

Mar 2016 9m

- Converted nonannual values such as TTM into missing values.

- Implemented multiple data-quality validation rules.

- Classified validation results by severity.

- Detected missing identity fields.

- Detected invalid financial years.

- Detected missing financial values.

- Detected duplicate company-year records.

- Classified exact and conflicting duplicates.

- Generated detailed conflict reports.

- Implemented safe data cleaning.

- Preserved conflicting financial records to prevent data loss.

- Generated validation statistics and diagnostic reports.

Key Data-Quality Findings

- Invalid or nonannual financial periods were identified.

- Exact duplicate records were safely removed where applicable.

- Conflicting company-year financial records were preserved.

- Balance-sheet conflicts were identified for manual review.

- Cash-flow conflicts were identified for manual review.

- Missing source values were documented instead of being fabricated.

Generated Outputs

output/validation_failures.csv

output/cleaning_audit.csv

output/data_threat_report.csv

output/duplicate_analysis.csv

output/reporting_period_analysis.csv

output/balancesheet_conflicts.csv

output/cashflow_conflicts.csv

Outcome

A complete data-quality auditing framework was developed while preserving source-data integrity.

Day 4 — Processed Data Export

Objective

Create a standardized processed-data layer for database ingestion and downstream analytics.

Work Completed

- Developed the ProcessedDataExporter.

- Exported normalized datasets into reusable CSV files.

- Created the processed-data output directory.

- Preserved standardized columns and normalized financial years.

- Added export validation.

- Recorded exported row and column counts.

- Generated a processed-data manifest.

- Integrated processed-data export into the main pipeline.

Generated Output

data/processed/

├── companies.csv

├── profitandloss.csv

├── balancesheet.csv

├── cashflow.csv

├── analysis.csv

├── documents.csv

├── prosandcons.csv

├── sectors.csv

├── stock_prices.csv

├── market_cap.csv

├── financial_ratios.csv

└── peer_groups.csv

output/processed_data_manifest.csv

Outcome

The normalized data was converted into a consistent and reusable processed-data layer.

Day 5 — SQLite Database Integration

Objective

Create a centralized relational database from the processed financial datasets.

Work Completed

- Created the SQLite database architecture.

- Developed reusable database-connection management.

- Implemented automated table creation.

- Loaded processed datasets into database tables.

- Added transaction handling.

- Added database-loading error management.

- Generated database-load audit information.

- Verified table creation and record counts.

- Created a persistent financial database.

Generated Database

database/n100_financial.db

Generated Outputs

output/database_load_audit.csv

output/database_table_summary.csv

Outcome

All processed financial datasets were consolidated into a centralized SQLite database.

Day 6 — Database Integrity, Index Optimization and Analytical SQL Views

Objective

Validate database reliability and optimize the database for financial analysis.

Work Completed

- Implemented database-integrity validation.

- Verified required tables.

- Compared source and database row counts.

- Checked table accessibility.

- Validated database structure.

- Generated database-integrity reports.

- Created database indexes for frequently queried fields.

- Optimized company, year, sector, and market-related queries.

- Created reusable analytical SQL views.

- Validated SQL-view creation and accessibility.

- Confirmed actual schema fields such as:

broad_sector

market_cap_crore

Analytical SQL Views

The analytical layer included reusable views for:

- Company overview

- Annual profitability

- Balance-sheet summaries

- Cash-flow summaries

- Company market performance

- Sector-company analysis

- Financial-ratio analysis

Generated Outputs

output/database_integrity_report.csv

output/database_table_summary.csv

output/database_index_audit.csv

output/sql_view_validation.csv

Outcome

The SQLite database was validated, indexed, optimized, and transformed into an analytics-ready data layer.

Day 7 — Financial Analytics Query Layer and Final Integration

Objective

Develop a reusable financial analytics system and integrate it into the complete Sprint 1 pipeline.

Work Completed

- Developed the AnalyticalQueryEngine.

- Integrated the existing database connect() method.

- Restricted execution to read-only SQL queries.

- Allowed analytical SELECT and WITH statements.

- Blocked database-modifying SQL commands.

- Added query execution-time measurement.

- Added query-result auditing.

- Created a centralized financial query library.

- Developed the automated FinancialAnalyticsRunner.

- Executed all predefined financial queries.

- Exported every successful result to CSV.

- Generated an analytical query audit.

- Generated an analytics export manifest.

- Integrated financial analytics into main.py.

- Added analytics verification to the final pipeline status.

Financial Queries Implemented

- Top companies by market capitalization

- Highest ROE companies

- Highest ROCE companies

- Latest revenue and profitability ranking

- Highest operating-margin companies

- Annual profitability trend

- Balance-sheet leverage analysis

- Cash-flow performance analysis

- Sector-wise company distribution

- Complete company financial snapshot

Execution Result

Total Analytical Queries : 10

Successful Queries       : 10

Failed Queries           : 0

Generated Outputs

output/

├── analytical_query_audit.csv

├── analytics_export_manifest.csv

│

└── analytics/

├── top_companies_by_market_cap.csv

├── highest_roe_companies.csv

├── highest_roce_companies.csv

├── latest_profitability_ranking.csv

├── highest_operating_margin.csv

├── annual_profitability_trend.csv

├── balance_sheet_leverage.csv

├── cashflow_performance.csv

├── sector_company_distribution.csv

└── company_financial_snapshot.csv

Outcome

The platform was transformed into an analytics-ready financial intelligence system.

4. Final System Architecture

Raw Excel Financial Datasets

↓

Excel ETL Loader

↓

Data Normalization

↓

Data-Quality Validation

↓

Safe Data Cleaning

↓

Processed CSV Export

↓

SQLite Database Loading

↓

Database Integrity Validation

↓

Database Index Optimization

↓

Analytical SQL Views

↓

Financial Analytics Queries

↓

Analytics Result Exports

↓

Audit Reports and Manifests

5. Technology Stack

| Technology | Purpose |
| --- | --- |
| Python | Core application development |
| Pandas | Data loading, cleaning and transformation |
| OpenPyXL | Excel dataset processing |
| SQLite | Relational financial database |
| SQL | Analytical queries and database views |
| Loguru | Structured pipeline logging |
| Pathlib | Cross-platform path management |
| CSV | Processed data and analytical outputs |
| Git | Version control |
| GitHub | Source-code repository |

6. Final Deliverables

✓ Modular ETL architecture

✓ Automated Excel data loader

✓ Centralized dataset configuration

✓ Financial-data normalization

✓ Data-quality validation framework

✓ Safe data-cleaning workflow

✓ Processed financial datasets

✓ SQLite financial database

✓ Database-load auditing

✓ Database-integrity validation

✓ Database table summaries

✓ Database index optimization

✓ Analytical SQL views

✓ Secure analytical query engine

✓ 10 predefined financial queries

✓ Automated analytics exports

✓ Query execution audit

✓ Analytics export manifest

✓ Integrated main pipeline

✓ Technical documentation

7. Final Sprint Status

Day 1 — Project Foundation                  : COMPLETED

Day 2 — ETL Loader                          : COMPLETED

Day 3 — Data-Quality Validation             : COMPLETED

Day 4 — Processed Data Export               : COMPLETED

Day 5 — SQLite Database Integration         : COMPLETED

Day 6 — Database Optimization and SQL Views : COMPLETED

Day 7 — Financial Analytics                 : COMPLETED

Overall Sprint 1 Status                     : COMPLETED SUCCESSFULLY

8. Conclusion

Sprint 1 successfully established the complete data foundation for the N100 Financial Intelligence Platform.

The final system provides an automated and modular workflow for loading, normalizing, validating, processing, storing, optimizing, querying, auditing, and exporting financial data.

The completed architecture is ready to support future development involving interactive dashboards, financial scoring, company comparisons, trend analysis, forecasting, machine-learning models, APIs, and investment-intelligence applications.